**Specifications of Superpage clone**

* **Requirements:**

1. Node CLI
2. Material UI
3. Code editor
4. Firebase Webhosting

* **Implementation:**

1. *Day 1 (28/7/2021 Wednesday)*

(i) Create react app using “create-react-app”.

(ii) Perform cleanup operation.

(iii) Divide the whole project into 8 modules.

(iv) Header, Introduction, Wave, Features, Content, Users, Footer.

(v) Use “display: grid” for the whole app as it will make it mobile-friendly.

(vi) Create header section with display as flex.

(vii) Code review.

*(2) Day 2 (29/7/2021 Thursday)*

(i) Create the Introduction section and divide it into 2 sub-modules, Text and Mobile image.

(ii) Create a Wave.js file use it for both up and down.

(iii) Create a Content.js file and reuse it over for some different sections.

(iv) Create Featue.js file

(v) Create a FeatureBox.js file to reuse it for making different features.

(vi) Code review.

*(3) Day 3 (30/7/21 Friday)*

(i) Create a Users.js file.

(ii) Create User.js and reuse for creating different users.

(iii) Create GetStarted.js

(iv) The Main task is a dynamic paragraph.

(v) Create Footer.js

(vi) Code review

(vii) Combining all.

(4) Day 4 (31/7/21 Saturday)

(i) Create Chat.js

(ii) Final review.

(iii) Web hosting.